M E M O R A N D U M

September 30, 2008

TO: 	Lake County Planning, Building and Zoning Committee

FR: 	Patrick Tierney, Principal Planner

Lake County Department of Planning, Building and Development

RE: 	Action Taken on Subdivision Assurance

Springwell Farms – Antioch Township

Variance to Extend Performance Assurance

Amount: $10,000

Expiration Date: October 1, 2008

### Issue:

In June 2008 the Director authorized reducing the performance assurance for the subject subdivision to $10,000 to guarantee the installation of wetland plantings in the stormwater basins.  The action included placing the balance of the subdivision improvements into the maintenance period as those were accepted by staff. The intent was to give the developer Clarence Barnes, additional time to assure the wetland plants were installed and that they were healthy prior to those improvements being placed into the maintenance period.

Since the extension was granted, the basins have not been fully restored per the approved plans. The developer, Clarence Barnes has indicated that he has paid for the materials but weather conditions have had an affect on the condition of the plant materials. He is seeking a one month extension to complete the improvements. Because the subdivision is beyond the three-year term to complete the improvements, a variance will be required to extend the assurance. Staff is not opposed to this variance provided the following condition is met by 12:00 p.m. October 1, 2008.

1.) 	Staff shall receive a performance assurance in acceptable form in the amount of $10,000 with an expiration date of November 14, 2008.