NORTHERN LAKE COUNTY LAKE MICHIGAN

WATER PLANNING GROUP

FIRST AMENDED AND RESTATED MEMORANDUM OF UNDERSTANDING

This FIRST AMENDED AND RESTATED MEMORANDUM OF UNDERSTANDING is made as of the date of its execution (this "Memorandum"), by and among The County of Lake, Illinois, a body politic and corporate (the "County"); the Lake County Public Water District, an Illinois unit of local government (the "District"); the Village of Antioch, an Illinois municipal corporation ("Antioch"); the Village of Fox Lake, an Illinois municipal corporation ("Fox Lake"); the Village of Lake Villa, an Illinois municipal corporation ("Lake Villa"); the Village of Lindenhurst, an Illinois municipal corporation ("Lindenhurst"); the Village of Wauconda, an Illinois municipal corporation ("Wauconda"); the Village of Lake Zurich, an Illinois municipal corporation ("Lake Zurich"); the Village of Volo, an Illinois municipal corporation ("Volo"); the Village of Hawthorn Woods, an Illinois municipal corporation ("Hawthorn Woods"); and the Village of Old Mill Creek, an Illinois municipal corporation ("Old Mill Creek") (individually, "Party" and collectively, the "Parties").

- Recitals.

  - The Parties have authority to enter into this intergovernmental agreement pursuant to the Intergovernmental Cooperation Act, 5 ILCS 220/1 et seq., Article VII, Section 10 of the 1970 Constitution of the State of Illinois, and other applicable law.

  - Except for the County and the District, the Parties are all municipal corporations in Lake County, Illinois (the "Municipal Parties").

  - The Parties have been considering the creation of a new water entity (the "Entity") to provide a supply of potable water from Lake Michigan ("Water Service") for the member municipalities for parcels within their respective corporate limits; and for the County, which seeks to provide Water Service for certain service areas within the County commonly known as "Grandwood Park" and the "County Northwest Region" (which includes the Petite Lake, Fox Lake Hills, and Stanton Bay areas).

  - The District owns and operates Lake Michigan water intake and treatment facilities (the "District Facilities") and currently provides the Water Service requirements of the City of Zion, the Village of Winthrop Harbor, and the State of Illinois Adeline Jay Geo-Karis Illinois Beach State Park on a non-profit basis.

  - The Parties (other than the District) and the District intend to explore opportunities for various intergovernmental transactions and possible joint intergovernmental operations involving the District and the Entity, as more fully described in Exhibit A attached to and made a part of the Memorandum by this reference (the "Entity-District Principles"), which if successful will lead to one or more intergovernmental agreements between the Entity and the District (the “Entity-District Agreements”).

  - The Parties have previously taken a number of actions to advance their ability to provide Water Service through an Entity, including: (i) convening meetings and exchanging information regarding the formation of an Entity; (ii) engaging the engineering firm of Applied Technologies, Inc. to prepare a "Lake Michigan Water Feasibility Study" to determine preliminarily if an Entity could provide cost-effective Water Service on behalf of the Parties; (iii) undertaking coordinated efforts to secure allocations of Lake Michigan water to provide Water Service; (iv) evaluating the financing aspects of developing a joint system to provide Water Service; and (v) collectively funding the foregoing activities and efforts in an amount exceeding $355,000.00.

  - At meetings on 11 December 2008 and 15 January 2009, representatives of the Parties met to review and confirm the general organizational approach for the Entity and to identify additional steps necessary for creation of the Entity.

  - The County has engaged legal counsel to provide information regarding legal issues involved with, and to prepare documentation for, the formation of the Entity (the "Preliminary Legal Work").

  - In consideration of the County's engagement of legal counsel for the Preliminary Legal Work, each of the Municipal Parties has agreed to contribute an equal proportion of the costs associated with the Preliminary Legal Work, which contribution shares shall not exceed $5,000.00 per Municipal Party and $10,000.00 for the County (based on $5,000 for each of the two noted service areas).

  - In 2009, the Parties, other than Hawthorn Woods and Old Mill Creek, previously entered into the “Northern Lake County Lake Michigan Water Planning Group Memorandum of Understanding” (the "Original Memorandum").  The Parties, including Hawthorn Woods and Old Mill Creek, now intend to enter into this Memorandum as their first amended and restated version of the Original Memorandum.

  - Subsequent to the execution of the Original Memorandum, the Parties have continued to take actions to advance their ability to provide Water Service through the creation of the Entity, including (i) convening additional meetings and exchanging information regarding formation of the Entity; (ii) engaging legal counsel to prepare a draft intergovernmental agreement to form the Entity as a joint action water agency; (iii) all of the Parties, other than the District, Hawthorn Woods and Old Mill Creek, have completed their applications for new Lake Michigan water allocations and have completed the required hearings, evidence and testimony in connection with those applications; and (iv) further evaluating the financing aspects of developing a joint system to provide Water Service.

  - At meetings on 14 April 2010, 19 May 2010, and 17 June 2010, representatives of the Parties met to discuss the next steps in creation of the Entity to provide Water Service as well as the proposed project schedule.

  - The County will engage legal, engineering (including assessments of alternative sources of Lake Michigan water), management, and public education services in furtherance of the Parties' efforts to create the Entity to provide Water Service (the "Phase 2 Work").

  - The Phase 2 Work will also include negotiation of the Entity-District Agreements.

  - In consideration of the County's engagement of legal, engineering, management, and public education services for the Phase 2 Work, (i) each of the Municipal Parties and the County have agreed to contribute an equal proportion of the costs associated with the Phase 2 Work, which contribution shares shall be in the amount of $50,000.00 per Party; and (ii) the District has agreed to enter into discussions with the other Parties (and the Entity, when formed) pursuant to the Entity-District Principles to work toward one or more Entity-District Agreements.  The Entity-District Agreements will be entered into at a mutually agreed time consistent with the Entity-District Principles.

  - In order to better ensure that the Parties enjoy relative parity with respect to undertaking formation of the Entity, this Memorandum has been prepared in order to delineate the Parties' cost-sharing obligations with respect to the Preliminary Legal Work and the Phase 2 Work.

- Preliminary Legal Work and Phase 2 Work Cost Sharing.

  - Preliminary Legal Work; Phase 2 Work.  The Parties acknowledge and agree that: (i) the Preliminary Legal Work and the Phase 2 Work will be done for and on behalf of the County exclusively; (ii) the results of the Preliminary Legal Work and the Phase 2 Work will be of common and mutual interest among the Parties, but such Preliminary Legal Work and the Phase 2 Work is neither done on behalf of nor undertaken in a manner adverse to any of the Municipal Parties or the District; and (iii) the County will share with, and seek input from, the other Parties in connection with the Preliminary Legal Work relating to the development of legal documentation for the Entity and in connection with the Phase 2 Work relating to furtherance of the Parties' consideration of creation of the Entity to provide Water Service.

  - Payment.  Subject to the terms of this Memorandum, the County will pay all costs relating to the Preliminary Legal Work and to the Phase 2 Work.

  - Sharing of Cost Responsibilities; Reimbursements.

    - Preliminary Legal Work:  The County and the Municipal Parties agree that they will share equally the costs associated with the Preliminary Legal Work.  To that end, each Municipal Party will deliver $5,000.00 and the County will deliver $10,000.00 (the "Reimbursement Contribution") to the County to be held in trust (the "Reimbursement Fund") for purposes of reimbursing the County for any costs actually incurred for the Preliminary Legal Work.  Such Reimbursement Contributions shall be delivered to the County on or before 31 March 2009.  The County may withdraw funds from the Reimbursement Fund at any time after it incurs costs for the Preliminary Legal Work.

    - Phase 2 Work:  The County and the Municipal Parties agree that they will share equally the costs associated with the Phase 2 Work.  To that end, each Party will deliver $50,000.00 (the "Phase 2 Contribution") to the County to be held in trust (the "Phase 2 Fund") for purposes of reimbursing the County for costs actually incurred for the Phase 2 Work.  Such Phase 2 Contributions shall be delivered to the County in three installments, as follows:  the first installment shall be in the amount of 50% of the Phase 2 Contribution and shall be delivered to the County within 15 days following adoption of this Agreement by that Party; the second installment shall be in the amount of 25% of the Phase 2 Contribution and shall be delivered to the County on or before October 31, 2010; and the third installment shall be in the amount of 25% of the Phase 2 Contribution and shall be delivered to the County on or before December 31, 2010.  The County may withdraw funds from the Phase 2 Fund at any time after it incurs costs for the Phase 2 Work.

  - Accounting.  The County will provide to the Parties (i) a quarterly notification of the balance of the Reimbursement Fund and the Phase 2 Fund including a running total of amounts paid for the Preliminary Legal Work and for the Phase 2 Work, (ii) periodic statements of costs incurred for Preliminary Legal Work and for the Phase 2 Work, and (iii) a statement of the total costs of the Preliminary Legal Work and of the Phase 2 Work after such work is completed.

  - Reimbursement.

    - If the actual cost of the Preliminary Legal Work totals less than the total amount of Reimbursement Contributions delivered to the Reimbursement Fund by the Parties, then the County shall refund to each Party that made a Reimbursement Contribution an equal proportion of any amounts remaining in the Reimbursement Fund.

    - If the actual cost of the Phase 2 Work totals less than the total amount of Phase 2 Contributions delivered to the Phase 2 Fund by the Parties, then the County shall refund to each Party that made a Phase 2 Contribution an equal proportion of any amounts remaining in the Phase 2 Fund.  Provided, however, that any Party that withdraws from this Memorandum pursuant to Section 6 will not receive a reimbursement pursuant to this Paragraph.

  - Agreements Between the Entity and the District.  The District acknowledges and agrees that part of the Phase 2 Work includes discussions pursuant to the Entity-District Principles and potential negotiation of the terms of one or more Entity-District Agreements, and agrees to participate in these discussions and negotiations with the Parties (and the Entity, when formed) on the basis of the Entity-District Principles set forth in Exhibit A.  The Entity-District Agreements will be entered into at a mutually agreed time consistent with the Entity-District Principles.

  - No Liability of the County.  The County will not be liable to the other Parties for any claim or damage of any kind whatsoever relating to the Preliminary Legal Work or the Phase 2 Work.

- Enforceability and Enforcement.  Each of the Parties represents that the persons executing this Memorandum on behalf of such Party is duly authorized to do so.  Any Party shall have the right to enforce this Memorandum pursuant to an action filed in the Illinois Circuit Court for the Nineteenth Judicial Circuit in Lake County, Illinois.  The Parties agree to meet and confer to discuss any disputes over the terms of this Memorandum prior to filing any such action for enforcement of this Memorandum.

- Entire Understanding; Amendment.  This Memorandum contains the entire understanding of the Parties regarding cost-sharing obligations with respect to the Preliminary Legal Work and the Phase 2 Work, and all other agreements, understandings, representations, and statements, if any, whether oral or written, are merged herein.  This Memorandum may be amended only by written instrument executed by the Parties.

- Term; Renewal; Execution.  The term of this Memorandum shall be through and including July 31, 2011 (the "Term"), commencing on the date that this Memorandum of Understanding is executed.  Prior to the end of the Term, a renewal term may be negotiated by the Parties upon terms and conditions as may be mutually acceptable.  This Memorandum may be executed in counterparts.

- Withdrawal; Replenishment.

  - Notice and Effect.  Any Party may withdraw from this Memorandum by providing written notice to all Parties.  Withdrawal is effective upon delivery of such notice to the last Party, after which point the Party that withdraws pursuant to this Section 6 ("Withdrawing Party") shall have no further rights under this Memorandum.  If the County withdraws pursuant to this Subsection, the remaining Parties will promptly select a Party to assume the role and responsibilities of the County as set forth in this Memorandum.

  - Responsibility for Costs.  A Withdrawing Party is responsible for an equal share of the cost of all Phase 2 Work incurred up to ten (10) days after the date of notice of withdrawal ("Withdrawing Party Incurred Costs").  The Phase 2 Contribution made by a Withdrawing Party will be used to reimburse the County for the Withdrawing Party Incurred Costs.

  - Return of Remaining Funds  To the extent that any funds remain after the Withdrawing Party Incurred Costs are deducted from the amount of the Withdrawing Party's Phase 2 Contribution, the Withdrawing Party is entitled to reimbursement of such remaining funds.  The County shall deliver such remaining funds to the Withdrawing Party within 60 days after the Withdrawing Party's notice of withdrawal pursuant to Subsection 6A.

  - Replenishment by Remaining Parties.  Upon withdrawal of a Withdrawing Party pursuant to this Section, the County is authorized to modify, to the extent necessary, the scope of the Phase 2 Work in order to ensure that the amount of Phase 2 Funds remaining after reimbursement of the Withdrawing Party is sufficient to pay for the Phase 2 Work.

[SIGNATURES ON THE FOLLOWING PAGES]

IN WITNESS WHEREOF, pursuant to proper authority duly granted, the Parties have set their hands and seals hereto on or before the date first stated above.

| ATTEST: By: Its: |  | The County of Lake, an Illinois body politic and corporate By: Its: |
| --- | --- | --- |
| Contact Party for The County of Lake: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Antioch, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Antioch: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |
| ATTEST: By: Its: |  | Village of Fox Lake, an Illinois municipal corporation By: Its: |
| Contact Party for the Village of Fox Lake: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Lake County Public Water District, an Illinois unit of local government By: Its: |
| --- | --- | --- |
| Contact Party for the Lake County Public Water District: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |
| ATTEST: By: Its: |  | Village of Lake Villa, an Illinois municipal corporation By: Its: |
| Contact Party for the Village of Lake Villa: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Lindenhurst, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Lindenhurst: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Wauconda, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Wauconda: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Lake Zurich, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Lake Zurich: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Volo, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Volo: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Hawthorn Woods, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Hawthorn Woods: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

| ATTEST: By: Its: |  | Village of Old Mill Creek, an Illinois municipal corporation By: Its: |
| --- | --- | --- |
| Contact Party for the Village of Old Mill Creek: Name: ___________________________ Address:__________________________ _________________________________ |  | Telephone: _______________________ Facsimile: _______________________ Email: ___________________________ |

EXHIBIT A

ENTITY-DISTRICT PRINCIPLES

The Parties (other than the District) and the District agree that there are mutually beneficial opportunities for both the District and the new Entity if the Parties can mutually agree to locate the Entity’s new treatment facility at a location on the property currently owned by the District and proximate to the District Facilities.  To this end, the Parties agree to mutually explore the benefits and discuss mutually acceptable terms and conditions of potential Entity-District Agreements that can be approved by the Parties (and the Entity if formed), based upon the following principles:

- The Parties (other than the District) will evaluate the property on which the District Facilities are located in Zion, Illinois (“District Site”) and the capacity of the District Facilities.

- Upon conclusion of the Parties’ (other than the District) evaluation of the District Site and District Facilities and finding that they desire to purchase a portion of the District Site for the construction and operation of the Entity’s new Treatment Facility, the Parties will make a proposal to the District pursuant to which the District will sell to the Entity a portion of the District Site (the "Sale Parcel").  The Sale Parcel is anticipated to be comprised of approximately 4-5 acres, the precise size and location of which are to be determined based upon the further design, engineering and permitting analysis to be performed as a part of the Phase 2 Work, and in light of the District’s needs.

- The District will promptly evaluate the proposal for the purchase of the Sale Parcel and, if the Sale Parcel is not required for District operations, engage in good faith negotiations with the Parties (other than the District) or the Entity (if formed) for the sale of the Sale Parcel to the Entity.  If a portion of the Sale Parcel may be needed for District operations, the District agrees to discuss with the Parties (other than the District) or the Entity (if formed) possible modifications to the proposed Sale Parcel that may be acceptable to both all Parties.

- Upon conclusion of the Parties’ (other than the District) evaluation of the District Site and District Facilities and finding that they desire to use a portion of the capacity of the District’s Lake Michigan water intake facilities, the Parties will make a proposal to the District pursuant to which the Entity will acquire the right to use a portion of the District’s Lake Michigan water intake facilities as well as all easements and rights of access necessary for the Entity to use those facilities, based upon the further design, engineering and permitting analysis to be performed as a part of the Phase 2 Work.

- The District will promptly evaluate the proposal for the use of a portion of the District’s Lake Michigan water intake facilities as well as all easements and rights of access necessary for the Entity to use those facilities, and, if all of the intake capacity is not required for District operations, engage in good faith negotiations with the Parties (other than the District) or the Entity (if formed) for the use of a portion of the District’s Lake Michigan water intake facilities by the Entity as well as all easements and rights of access necessary for the Entity to use those facilities.

- The District will promptly evaluate and respond to any proposal made by the Parties (other than the District) or the Entity (if formed) for certain joint operations of the facilities of the Entity and the District, as well as any proposal for the potential future sale of water by the Entity to the District.

# 9462837_v6